# (PHASE 2)

Employee user stories:

- US-1 → US-5

### 🖥️ Task 0.1 — Landing Page Layout & Hero Section

- Type: Frontend

- User Story: (Implicit – system entry)

- What you do:

  - Create public landing page

  - Add:

    - Logo

    - Headline (“Employee Referrals, Simplified”)

    - Description text

    - Call to action buttons

  - Responsive layout

- Estimate: ⏱️ 2 hours

## Employee Authentication & Access

### Task 1.1 — Employee Registration & Login (Backend)

- Type: Backend + Database

- User Story: US-1

- What you do :

  - Use better auth + find whats missing

  - Insert users to users table and employee table

- DB Tables: Users, Employee

- Estimate: ⏱️ 3hours

### Task 1.2 — Employee Registration UI

- Type: Frontend

- User Story: US-1

- What you do:

  - Create registration form (name, email, password…)

  - Client-side validation

  - Show error messages

### Employee Login UI

- Type: Frontend

- User Story: US-1

- What you do:

  - Create login page

  - Email + password inputs

  - Client-side validation

  - Handle invalid credentials

  - Store token/session

  - Redirect employee to dashboard

  - Add forgot password

- Estimate: ⏱️ 3hours

## View Open Positions

### Task 2.1 — Employee Dashboard Overview (Main Screen)

- Type: Frontend

- What you do:

  - Build dashboard layout after login

  - Add summary cards:

    - Total Referrals

    - Successful Hires

    - Pending Review

    - Bonuses Earned

  - Add “Recent Referrals” preview section

  - Add “Open Positions” preview section

  - Add “Submit Referral” CTA button

### — Display Compensation

- Type: Frontend

- What you do:

  - total compensation on main dashboard

- Estimate: ⏱️ 3 hours

### 📌 Task 2.2— Fetch Open Positions

- Type: Backend

- User Story: US-2

- What you do:

  - Create API /positions/open

  - Fetch only active/open positions

  - Join with department

  - Return: position_id, title,department,location

- DB Tables: Position, Department

- Estimate: ⏱️ 2 hour

### 📌 Task 2.3 — Open Positions page

- Type: Frontend

- User Story: US-2

- What you do:

  - Display Positions list

  - Select position before referral

  - Show department,location,title

  - Add view details button for each position / or on click

- Estimate: ⏱️ 2 hours

### 🖥️ Task 2.4— Position Details Page

- Type: Frontend

- User Story: US-2

- What you do:

  - Show full position description

  - Requirements, department, years required

  - “Apply / Refer Candidate” button

- Estimate: ⏱️ 2 hours

## Create Candidate & Referral

### Task 3.1— Referral Form Position Handling (UI Logic)

- Type: Frontend

- User Story: US-2, US-3

- What you do:

  - If user comes from Open Position:

    - Pre-fill position field

  - If user comes from navigation:

    - Show position dropdown

    - Allow selection

  - Candidate name fields

  - Candidate email

  - CV upload input

  - Client-side validation

  - Submit button

  - Success / pending confirmation message

- Estimate: ⏱️ 3hour

### 👤 Task 3.2 — Create Candidate (Backend)

- Type: Backend + Database

- User Story: US-2, US-3 ,US-4

- What you do:

  - Validate candidate email uniqueness

  - Insert candidate record

- DB Tables: Candidates

Upload CV

- Type: Backend

- User Story: US-4

- What you do:

  - Handle file upload

  - Store CV in storage

  - Save CV URL

  - SUPABASE SAVING

Create Referral

- Type: Backend + Database

- User Story: US-2

- What you do:

  - Create application

  - Create referral

  - Link employee, candidate, position

  - Status = PENDING_CONFIRMATION

  - DON’T FORGET UPDATING THE REFERRAL WHEN EACH STEP IS DONE.

- DB Tables: Referral, Application

## Candidate Email Confirmation (Employee-side logic)

### Generate Confirmation Token & Send Email

- Type: Backend

- User Story: US-7,us-8

- What you do:

  - Generate secure, unique token

  - Store token with:

    - referral_id

    - expiry time

    - used = false

  - Send email containing:

    - Accept link

    - Decline link

- Example links:

- /confirm-referral?token=abc123

- /decline-referral?token=abc123

### Handle Accept Link (Backend)

- Type: Backend

- User Story: US-7

- What you do:

  - Validate token

  - Check not expired

  - Check not used

  - Update referral status → CONFIRMED

  - Mark token as used

### Handle Decline Link (Backend)

- Type: Backend

- User Story: US-8

- What you do:

  - Validate token

  - Update referral status → DECLINED

  - Mark token as used

- Estimate: ⏱️ 4 hours

## Employee Tracking & Filters

### 🧱 Task4 .1 — Referral History Page

- Type: Frontend

- User Story: US-5

- What you do:

  - Horizontal layout

  - Each card shows:

    - Referral number

    - Candidate name

    - Submission date

    - Status timeline (icons or steps):

      - Pending

      - Confirmed

      - Interview 1

      - Interview 2

      - Hired / Rejected

  - Clickable card

### Display Compensation

- Type: Frontend

- What you do:

  - On referral cards

- Estimate: ⏱️ 2 hours

### 🔍 Task 4.2 — Referral Details Page (Employee View)

- Type: Frontend

- User Story: US-5

- What you do:

  - Candidate info (name, email)

  - Position info

  - CV link

- Estimate: ⏱️ 2 hours

### 📊 Task 4.3 — Backend Referral Data

- Type: Backend

- User Story: US-5

- What you do:

  - API GET /employee/referrals

  - API FOR EACH FILTER

  - Return:

    - referral_id

    - candidate_name

    - submitted_at

    - current_status

    - status_history (optional but recommended)

- Estimate: ⏱️ 2 hours

### 📊 Task 4.4— Backend Referral Data details

- Type: Backend

- User Story: US-5

- What you do:

Get everything for the details page

### Fetch Employee Compensation

- Type: Backend

- What you do:

  - Return compensation linked to employee

- DB Tables: Compensation

- Estimate: ⏱️ 1 hour

- Estimate: ⏱️ 2 hours

## 🖥️ HR Dashboard (Main Screen)

### 🟦 Task 5.1 — HR Dashboard Overview

- Type: Frontend

- What you do:

  - Build HR dashboard layout

  - Summary cards:

    - Total referrals received

    - Confirmed referrals

    - In-progress interviews

    - Hired candidates

  - Quick sections:

    - Recent referrals

    - Open positions (HR department only)

- Estimate: ⏱️ 3 hours

## 📥 Referrals Management (HR)

### 🟦 Task 5.2 — Fetch Verified Referrals (Backend)

- Type: Backend

- User Story: US-9

- What you do:

  - API: GET /hr/referrals

  - Return ONLY:

    - CONFIRMED

    - IN_REVIEW

    - INTERVIEW

    - HIRED

  - Exclude:

    - PENDING_CONFIRMATION

    - DECLINED

  - Filter by HR department

  - COMPENSATION

  - CRON JOB REFERSH

- DB Tables: Referral, Employee, Candidate, Position

### Assign Compensation Bonus (Backend)

- Type: Backend

- User Story: US-14

- What you do:

  - Assign bonus when referral = HIRED

  - Link to employee

- DB Tables: Compensation, Referral

### HR Filters for referrals (Backend)

- Type: Backend

- User Story: US-15

- What you do:

  - Filter by:

    - Status

    - Department

    - Position

    - Date

### Cron Job for New Referrals Refresh

- Type: Backend

- What you do:

  - Create a scheduled cron job

  - Run at a fixed interval (e.g. every 5 minutes)

  - Check for:

    - Newly CONFIRMED referrals

    - Referrals not yet processed by HR

  - Update HR dashboard data:

    - New referrals count

    - Referral list cache (if used)

  - Ensure job does not duplicate or reprocess referrals

### Update Referral Status (Backend)

- Type: Backend

- User Story: US-12

- What you do:

  - API: PATCH /hr/referrals/:id/status

  - Allowed transitions:

    - CONFIRMED → INTERVIEW_1

    - INTERVIEW_1 → INTERVIEW_2

    - INTERVIEW_2 → HIRED / REJECTED

  - Save status history

- DB Tables: Referral, ReferralStatusHistory

### Email Notifications

- Type: Backend

- User Story: US-12

- What you do:

  - Send email to:

    - Candidate

  - Include:

    - Status update

- Estimate: ⏱️ 5 hours

### 🟦 Task 5.3 — HR Referrals List Page

- Type: Frontend

- User Story: US-11

- What you do:

  - Table or card layout

  - Show:

    - Candidate name

    - Position

    - Employee referrer

    - Status

    - Submission date

  - Click row → referral details

### 🟦 HR Filters UI

- Type: Frontend

- User Story: US-15

- What you do:

  - Filter dropdowns

  - Search input

  - Sorting

- Estimate: ⏱️ 2hours

### 🟦 Task 5.4 — Referral Details Page (HR View)

- Type: Frontend

- User Story: US-11

- What you do:

  - Candidate details

  - Employee referrer info

  - Position info

  - CV download link

  - Status timeline

### Bonus UI (HR)

- Type: Frontend

- User Story: US-14

- What you do:

  - Input bonus amount

  - Confirmation dialog

### Status Update UI (HR)

- Type: Frontend

- User Story: US-12

- What you do:

  - Dropdown or buttons to change status

  - Success feedback

- Estimate: ⏱️ 4 hours

## 🧑‍💼 Positions Management

### 🟦 Task 6.1 — Create Position (Backend)

- Type: Backend

- User Story: US-10

- What you do:

  - API: POST /positions

  - Fields:

    - Title

    - Description

    - Department

    - Location

    - Years required

    - Status (OPEN/CLOSED)

### Edit Position (Backend)

- Type: Backend

- User Story: US-10

- What you do:

  - API: PATCH /positions/:id && delete

  - Update fields

- Estimate: ⏱️ 2hour

### 🟦 Task 6.2 — Positions Management UI

- Type: Frontend

- User Story: US-10

- What you do:

  - List positions (HR department only)

  - Create / Edit modal or page

  - Open / Close position toggle

- Estimate: ⏱️ 3 hours

## 🧑‍💻 HR Team

### 🟦 Task 7.1 — HR Team View

- Type: Frontend + Backend

- User Story: US-16

- What you do:

  - Show HR members in HR’s Department

  - Add Hr

  - Delete Hr

  - Add to database to users and Hr

- Estimate: ⏱️ 6.5 hours

# NEW FEATURE — AI SUITABILITY SCORING

## EMPLOYEE SIDE — AI CV SUITABILITY CHECK

### Task 1 — AI Suitability Check (Employee)

- Type: Backend + AI Integration

- What you do:

  - Accept:

    - Candidate CV

    - Selected position details

  - Send CV + position description to AI service

  - AI evaluates:

    - Skills match

    - Experience relevance

    - Keywords alignment

  - Return:

    - Suitability score out of 10

    - Short explanation (optional)

- Estimate: ⏱️ 3 hours

### Task 2 — AI Suitability UI (Employee)

- Type: Frontend

- What you do:

  - Add “Check Suitability with AI” button in referral form

  - Show loading state while AI processes

  - Display:

    - Score (X / 10)

    - Optional short feedback

  - Allow employee to:

    - Submit referral

    - Cancel referral

- Estimate: ⏱️ 2 hours

### Task 3— Store AI Score with Referral

- Type: Backend + Database

- What you do:

  - Save AI score in referral record

  - Score is optional (referral can be submitted without AI check)

- DB Tables: Referral

- Estimate: ⏱️ 1 hour

## HR SIDE — AI SCORING & PRIORITIZATION

### Task 1 — Display AI Suitability Score (HR)

- Type: Frontend

- What you do:

  - Display AI score on:

    - Referral list

    - Referral details page

  - Visual indicator (badge / progress bar)

- Estimate: ⏱️ 1.5 hours

### Task 2 — Sort & Filter by AI Score (HR)

- Type: Backend + Frontend

- What you do:

  - Allow HR to:

    - Sort referrals by AI score (highest first)

    - Filter by minimum score (e.g. ≥ 7)

- Estimate: ⏱️ 2 hours